## Slide 1: Power BI Adoption Framework
Empower every decision maker
Rolling out Power BI

## Slide 2: Need for a Roll-out Strategy
Plan for adoption
Training needs
Change management
Project Prioritisation
Roll-Out strategy
Smooth roll-out
Enables employees
Timely support

## Slide 3: Roll-Out Considerations
Phased vs Organisation wide roll-out
License assignment process
Roll-out of Power BI Desktop
Project selection
Change management
Video for each project
Communications
Training

## Slide 4: Phased roll-out
Corporate BI
Product evaluation
Governance and security standards
Infrastructure setup
Support structure
IT led solution delivery
Training Program
Business-Led Self Service BI
Build on the foundation laid down by IT
Identification of Power BI Champions
Roll-out at a team/department level

## Slide 5: Enterprise wide roll-out
Corporate BI
Business-Led Self Service BI
Start gaining benefits of the tool immediately
Product evaluation
Governance and security standards
Centrally Managed Service
Support structure
IT led solution delivery
Power BI Champions will emerge
End user/ Power user training
Infrastructure setup
Support structure
Infrastructure setup

## Slide 6: Power BI Desktop Roll-out
Authoring requires some governance
Update frequency
Capacity to support
Consider Phased roll-out
Capacity planning
Why
Alignment with training
Audit and security readiness
How

## Slide 7: Project Selection
Quicker Development
Greater Business Impact
Minimal disruption
Wider Reach
Existing SSAS Cubes
Existing Data Warehouses
Why
High level aggregate data
Excel/Access based solutions
Prototyping stage
How

## Slide 8: Have you identified initial projects to work on?

## Slide 9: Change Management
Case for change
Smooth transition
Change Management specialists
Change Management platforms
Why
Process of transition
Clarity on timelines
Switchover/ Parallel run
How

## Slide 10: Project Videos
Great starting point
Preferred format
Available on demand
Introduction to the project
Highlight key capabilities
Why
Usage scenarios
Next steps/Go-Dos
How

## Slide 11: Communications
Avoid confusion and uncertainty
Signposting
Purpose alignment
License assignment
Why
Governance overview
Key contacts
Getting started
How

## Slide 12: Training
Enable employees appropriately
Minimize fear and resistance
Training needs assessment
Establish training programs
Why
Leverage online resources
Pilot training and feedback
How
Minimize Risk

## Slide 13: Thank you